IndigoBlueDevelopment

4410 Wendell Dr SW

Atlanta, Ga 30336

Pre Development Road Map for 545 Edgewood

Prepared for Dr, Danielle Greene

Property Owner: Dr Danielle Greene

Project Name

# 545 EDGEWOOD

## Luxury Residences Mixed-Use Development Plan

Project Name: 545 Edgewood

Address: 545 Edgewood Avenue SE, Atlanta, Georgia

Developer: The IndigoBlueGroup, LLC

Anchor Tenant: Modern Dental

Project Type: Boutique Luxury Mixed-Use Residential Development

# Project Vision

545 Edgewood will be a luxury mix-use residential address designed for professionals, executives, healthcare providers, entrepreneurs, and empty nesters seeking a modern urban lifestyle in the Edgewood corridor. Tax credits will be sought after completion of the project, There is a way to use the Federal Historic Rehabilitation Tax Credit because of being in the MLK Historic district.

Rather than competing with large apartment communities, 545 Edgewood will focus on a boutique luxury experience with premium finishes, larger floor plans,

and exclusive resident amenities.

# Building Program

### Ground Floor

#### Modern Dental

7,000 SF Flagship Practice

Features:

- Advanced treatment suites

- Implant center

- Cosmetic dentistry center

- Digital imaging

- Executive consultation rooms

#### Residential Lobby

- Concierge desk

- Luxury finishes

- Resident lounge

- Mail and package center

# Residential Component

### Building Height

75 Feet Maximum

### Building Configuration

- Ground Floor Commercial

- 5 Residential Floors

- Rooftop Amenity Deck

Total Units:
Approximately 60–75 Luxury Residences

# Recommended Unit Mix

### Studios

10 Units

Average Size:
650 SF

### One Bedrooms

35 Units

Average Size:
850 SF

### Two Bedrooms

25 Units

Average Size:
1,150 SF

Total:
70 Units

# Luxury Interior Specifications

### Kitchens

- Quartz waterfall countertops

- Soft-close cabinetry

- Under-cabinet lighting

- Stainless appliance package

- Wine refrigerator

### Bathrooms

- Frameless glass showers

- Porcelain tile walls

- Double vanities in select units

- Luxury plumbing fixtures

### Living Areas

- Floor-to-ceiling windows

- Luxury plank flooring

- Smart home controls

- High-speed internet infrastructure

# Rooftop Amenities

### Sky Lounge

- Indoor resident lounge

- Catering kitchen

- Event space

### Rooftop Terrace

- Outdoor fireplaces

- Grilling stations

- Lounge seating

- City views

### Wellness Area

- Yoga lawn

- Meditation garden

# Fitness Center

- Cardio equipment

- Free weights

- Recovery room

- Private training area

# Branding Concept

## 545 EDGEWOOD

Luxury Urban Living

### Brand Positioning

A boutique residential experience that combines:

- Healthcare convenience

- Luxury living

- Walkability

- Community

# Target Resident Profile

### Primary Market

- Young professionals

- Physicians

- Attorneys

- Technology professionals

- Entrepreneurs

### Secondary Market

- Empty nesters

- Corporate relocations

- Graduate students

- Healthcare workers

# Revenue Strategy

### Residential Rental Rates

Projected Market Position:

Studios:
$1,900–2,200/month

One Bedrooms:
$2,400–3,000/month

Two Bedrooms:
$3,200–4,200/month

### Commercial Lease

Modern Dental:
Long-term anchor lease

This creates predictable cash flow and strengthens financing opportunities.

# Development Timeline

### Pre-Development

3 Months

### Design & Permitting

2-3 Months

### Construction

12-18 Months

### Lease-Up

6 Months

Total Project Duration:
Approximately 13 Years

# Signature Development Statement

545 Edgewood is envisioned as a premier luxury mixed-use residential destination featuring approximately 70 upscale residences above a 7,000-square-foot flagship Modern Dental practice. The project will deliver sophisticated urban living, premium amenities, and long-term investment value while becoming a landmark mixed-use development along the Edgewood corridor.

For investor presentations, I will position this as a $25M–$35M boutique luxury mix-use tax credit development with Modern Dental serving as the cornerstone tenant and brand anchor. This is a size and scale that is generally more achievable on a 75-foot site than a high-rise concept while still creating a highly valuable asset.

# STAGE 1: PROJECT VISION & FEASIBILITY

### Objective

Determine whether the project should be built.

### Tasks

- Define project concept

- Establish development goals

- Identify target residents

- Create preliminary budget

- Establish project team

### Deliverables

- Development vision

- Initial project program

- Preliminary development budget

For 545 Edgewood:

- Luxury residences

- Modern Dental anchor tenant

- 70-unit mixed-use building

- 75-foot height limitation

# STAGE 2: SITE DUE DILIGENCE

### Objective

Determine if there are hidden problems with the property.

### Tasks

#### ALTA Survey

- Property boundaries

- Easements

- Encroachments

#### Topographic Survey

- Elevations

- Drainage

#### Geotechnical Study

- Soil conditions

- Foundation recommendations

#### Environmental Phase I

- Contamination review

#### Utility Investigation

- Water

- Sewer

- Power

- Fiber

### Deliverables

- Due diligence report

- Site constraints map

# STAGE 3: MARKET ANALYSIS

### Objective

Confirm market demand.

### Tasks

#### Residential Study

Analyze:

- Rental rates

- Occupancy

- Competitive properties

#### Retail Study

Analyze:

- Ground floor demand

- Retail rental rates

### Deliverables

- Market study

- Rent projections

# STAGE 4: ZONING & ENTITLEMENTS

### Objective

Determine exactly what can legally be built.

### Tasks

#### Zoning Verification

Confirm:

- Height

- FAR

- Setbacks

- Lot coverage

- Parking requirements

#### Entitlement Strategy

Evaluation:

- Variances

- Rezoning

- Special use permits

### Deliverables

- Zoning report

- Entitlement roadmap

This is often the most important stage.

# STAGE 5: SITE YIELD ANALYSIS

### Objective

Determine maximum buildable square footage.

### Tasks

#### Building Massing

Create:

- 3D studies

- Building envelopes

- Floor layouts

### Deliverables

For 545 Edgewood:

Potential:

- 70 luxury units

- 7,000 SF Modern Dental

- Rooftop amenities

- Structured parking

# STAGE 6: DESIGN DEVELOPMENT

### Objective

Turn the concept into an actual building.

### Team

- Architect

- Civil Engineer

- Structural Engineer

- MEP Engineer

- Landscape Architect

### Design Milestones

#### Concept Design

#### Schematic Design

#### Design Development

### Deliverables

- Site plan

- Floor plans

- Elevations

- Renderings

# STAGE 7: FINANCIAL FEASIBILITY

### Objective

Determine whether the project makes money.

### Tasks

#### Development Budget

Estimate:

- Land basis

- Soft costs

- Hard costs

- Financing costs

#### Revenue Analysis

Estimate:

- Apartment rents

- Dental lease income

- Other income

### Deliverables

#### Development Pro Forma

Shows:

- Total Cost

- NOI

- Stabilized Value

- Developer Profit

# STAGE 8: CAPITAL STACK & FINANCING

### Objective

Secure funding.

### Sources

#### Equity

- Developer equity

- Investors

#### Debt

- Construction loan

- Permanent financing

### Deliverables

- Capital stack

- Investor package

- Financing strategy

For a $25M-$35M project:

Typical:

- 25–35% equity

- 65–75% debt

# STAGE 9: PERMITTING & APPROVALS

### Objective

Obtain all governmental approvals.

### Approvals

#### City of Atlanta

- Land disturbance permit

- Building permit

- Utility approvals

- Fire review

- Planning review

### Deliverables

- Approved permit set

- Permit issuance

# STAGE 10: PRE-CONSTRUCTION

### Objective

Prepare for groundbreaking.

### Tasks

#### Select General Contractor

#### GMP Negotiation

(Guaranteed Maximum Price)

#### Construction Schedule

#### Procurement Strategy

### Deliverables

- Construction contract

- Final budget

- Notice to proceed

# 545 EDGEWOOD PRE-DEVELOPMENT CHECKLIST

### Phase 1 (0-60 Days)

✅ Vision Plan
✅ Site Survey
⬜ Environmental Report  phase1 $2000 phase2 $3000
⬜ Geotechnical Report $6000
⬜ Utility Study $4000

### Phase 2 (0-60 Days)

⬜ Zoning Analysis
⬜ Site Yield Study
⬜ Market Study
⬜ Initial Massing Plans

### Phase 3 (0-180 Days)

⬜ Schematic Design
⬜ Cost Estimate
⬜ Financial Model
⬜ Investor Package

### Phase 4 (180-270 Days)

⬜ Design Development
⬜ Financing Commitments
⬜ Permit Submission

### Phase 5 (180-270 Days)

⬜ Permit Approval
⬜ Construction Loan Closing
⬜ GMP Contract
⬜ Groundbreaking

For 545 Edgewood, the three highest-value items to complete first are:

- ALTA Survey

- Zoning and Site Yield Analysis

- Development Pro Forma 0-120 days

(Pre Development Preliminary Market Study)

# Market Study

## 545 Edgewood – Luxury Residences

### King Historic District / Old Fourth Ward

### Atlanta, Georgia (2026)

Prepared By:
The IndigoBlueGroup, LLC
Developer: Tobias Browne, D.D., Esq.

# Executive Summary

The market conditions surrounding 545 Edgewood Avenue SE support the development of a boutique luxury mixed-use community with approximately 60–75 units above a flagship Modern Dental practice.

The property sits in one of Atlanta's strongest urban residential submarkets, benefiting from:

- Martin Luther King Jr. National Historical Park proximity

- Old Fourth Ward growth

- Atlanta Beltline access

- Downtown Atlanta employment base

- Inman Park and Krog District connectivity

- Continued residential investment along Edgewood Avenue

The market favors smaller luxury projects offering unique design, walkability, and neighborhood authenticity rather than large institutional apartment communities.

# Site Overview

Property: 545 Edgewood Avenue SE

Existing Use: Dental Office

Lot Size: Approximately 0.25 acres (10,890 SF) with an existing 2,208 SF building.

Proposed Development:

- 7,000 SF Modern Dental flagship office

- 60–75 luxury apartments

- Rooftop amenity deck

- Structured parking

- Boutique luxury positioning

# Neighborhood Analysis

## King Historic District / Old Fourth Ward

The King Historic District continues to benefit from investment spilling outward from:

- Ponce City Market

- Krog Street Market

- Atlanta Beltline Eastside Trail

- Inman Park

- Downtown Atlanta

The area is now one of Atlanta's premier walkable urban neighborhoods and remains attractive to young professionals and higher-income renters.

### Key Advantages

✔ Walkability

✔ Historic character

✔ Beltline access

✔ Downtown connectivity

✔ Growing retail corridor

✔ Strong healthcare employment nearby

# Competitive Property Analysis

Key competitors include:

### The Indie

A luxury residential tower located on Edgewood Avenue featuring 91 units, ground-floor retail, and structured parking.

### Windsor Old Fourth Ward

Luxury apartments near the BeltLine featuring rooftop amenities and resort-style common areas.

### Cortland Old Fourth Ward

Luxury multifamily community with strong walkability to Edgewood Avenue and Downtown Atlanta.

These projects confirm continued investor confidence in the Old Fourth Ward luxury apartment market.

# Rental Market Analysis

### Current Average Rent

Old Fourth Ward average rent is approximately:

$2,326/month across all apartment types.

Luxury properties command significantly higher rents depending on location and amenities. Recent listings indicate:

| Unit Type | Market Rent |
| --- | --- |
| Studio | $1,900–2,300 |
| 1 Bedroom | $2,100–2,900 |
| 2 Bedroom | $2,800–4,000+ |

# Recommended Rent Strategy for 545 Edgewood

### Studios

650 SF

Target Rent:
$2,000–2,250/month

### One Bedrooms

850 SF

Target Rent:
$2,500–2,950/month

### Two Bedrooms

1,100–1,200 SF

Target Rent:
$3,500–4,200/month

# Target Resident Profile

## Primary

### Professionals

- Attorneys

- Physicians

- Dentists

- Tech employees

- Entrepreneurs

Income:
$90,000–200,000+

## Secondary

### Empty Nesters

Residents seeking:

- Walkability

- Security

- Luxury finishes

- Reduced maintenance

## Tertiary

### Corporate Relocations

Executives relocating to Atlanta who desire:

- Beltline access

- Downtown proximity

- Historic neighborhood character

# Supply Analysis

There is substantial apartment construction occurring throughout intown Atlanta, including nearby Edgewood and Beltline-adjacent projects. One major Edgewood-area development alone is adding nearly 700 housing units.

However, most new supply consists of larger institutional projects.

### Opportunity for 545 Edgewood

Position as:

Boutique Luxury Residences

rather than:

Large Apartment Community

This creates differentiation.

# Recommended Amenities

Because the project will only have 60–75 units, amenities should be highly curated.

### Rooftop Sky Lounge

### Outdoor Kitchen

### Fitness Studio

### Pet Spa

### Co-Working Lounge

### Concierge Services

### Secure Package Room

### EV Charging

# Development SWOT Analysis

## Strengths

- Existing commercial anchor (Modern Dental)

- Prime Edgewood address

- King Historic District location

- Strong rental market

- Beltline proximity

## Weaknesses

- Small site

- Limited parking opportunities

- Height restricted to approximately 75 feet

## Opportunities

- Luxury boutique positioning

- Medical-professional resident base

- Long-term appreciation

- Strong neighborhood branding

## Threats

- Rising construction costs

- New multifamily supply

- Financing environment

- Potential economic slowdown

# Market Conclusion

### Recommended Development Program

545 EDGEWOOD

- 7,000 SF Modern Dental flagship office

- 65–75 luxury apartments

- Rooftop amenity deck

- Structured parking

- Boutique luxury positioning

### Recommended Unit Mix

| Unit Type | Units |
| --- | --- |
| Studio | 10 |
| 1 Bedroom | 40 |
| 2 Bedroom | 20 |
| Total | 70 |

### Project Positioning

"Luxury residences in the heart of Atlanta's King Historic District."

Based on current Old Fourth Ward and Edgewood market conditions, a well-designed boutique luxury project at 545 Edgewood should be competitive with newer Class A properties while benefiting from a unique historic location and the stability provided by Modern Dental as the anchor tenant.

# Organizational Structure

## Managing Member / CEO

### Dr. Tobias Browne, D.Div., Esq.

Responsibilities:

- Vision and strategy

- Land acquisition

- Capital raising

- Investor relations

- Joint venture negotiations

- Major approvals

- Banking relationships

This role drives the company's growth and project pipeline.

# Development Division

## Director of Development

Responsibilities:

- Oversees all projects

- Coordinates consultants

- Manages budgets and schedules

- Reports to CEO

For a company with one or two projects, this can initially be a contracted position.

## Development Manager

Responsibilities:

- Entitlements

- Permitting

- Due diligence

- Consultant coordination

- Project reporting

Works directly on projects such as 545 Edgewood.

# Construction Division

## Owner's Representative / Construction Manager

Responsibilities:

- Oversees General Contractor

- Reviews budgets

- Reviews schedules

- Quality control

Most small developers outsource construction to a General Contractor and retain an owner's rep.

# Finance Division

## Chief Financial Officer (Fractional)

Responsibilities:

- Financial modeling

- Construction draws

- Banking relationships

- Capital stack management

- Investor reporting

Many developers use a fractional CFO until they exceed $50M–$100M in assets.

## Controller / Bookkeeper

Responsibilities:

- AP/AR

- Project accounting

- Monthly reports

- Tax preparation support

Often outsourced.

# Asset Management Division

Once projects are completed.

## Asset Manager

Responsibilities:

- Monitor building performance

- Review operating budgets

- Lease renewals

- Property manager oversight

For 545 Edgewood, this role becomes important after stabilization.

# Property Management

### Option 1: Third-Party Management

- Integral

Benefits:

- Lower overhead

- Experienced leasing staff

# Legal Division

### General Counsel

Can be outsourced.

Responsibilities:

- Purchase agreements

- Construction contracts

- Loan documents

- Entity structuring

As an attorney yourself, you may handle much of this and only outsource specialized real estate matters.

# Marketing & Leasing

### Marketing Director

Responsibilities:

- Branding

- Website

- Advertising

- Leasing campaigns

Initially can be outsourced.

# Organization Chart

Managing Member / CEO
(Dr. Tobias Browne)

├── Director of Development
│   └── Development Manager
│
├── CFO (Fractional)
│   └── Controller / Bookkeeper
│
├── Construction Manager
│   └── General Contractor
│
├── Asset Manager
│   └── Property Management Company
│
└── Marketing & Leasing

# Structure for 545 Edgewood Specifically

### Internal Team

- Managing Member / CEO

- Director of Development

- Fractional CFO

- Executive Assistant / Project Coordinator

### Outsourced Team

- Architect

- Civil Engineer

- Structural Engineer

- MEP Engineer

- Land Use Consultant

- General Contractor

- Property Manager

- Leasing Agent

- Surveyor

- Environmental Consultant

This lean structure can comfortably develop and operate a $25M–$40M project like 545 Edgewood without carrying the payroll burden of a larger real estate company.

Top of Form

Bottom of Form